Langport Website Proposal

Michelle Moris – Software Engineer

Table of Contents

1. Project Overview & Goals	3

1.1 Executive Summary	3

1.2 Main Project Objectives	3

2. Core Functional Modules	4

2.1 Module 1: Learning Management System (LMS) & User Dashboards	4

2.2 Module 2: Interactive Placement Test Engine	4

2.3 Module 3: Course Booking & Online Payments	5

2.4 Module 4: The “Langport Store”	6

2.5 Module 5: Simplified Admin Control Panel	7

3. Technical & Quality Standards	8

3.1 Mobile-First & Modern Design (UX/UI)	8

3.2 Dynamic Search Engine Optimization (SEO) & Traffic Growth	8

3.3 Platform Performance & Security	8

3.4 Data Export Reliability (Excel Pipeline)	9

4. Proposed Technology Stack	9

4.1 The Core Framework (The Brains & Visuals)	9

4.2 The Database (The Memory)	9

4.3 Secure Cloud Storage (The Vault)	9

5. Project Timeline & Architectural Phases	10

5.1 Phase 1: Architecture Planning & Design Blueprints (Weeks 1 – 2)	10

5.2 Phase 2: Core Backend Engine & Data Pipelines (Weeks 3 – 6)	10

5.3 Phase 3: Frontend Interface & Livewire Interactions (Weeks 7 – 10)	11

5.4 Phase 4: Integration, Quality Assurance & Deployment (Weeks 11 – 12)	11

6. Financial Proposal & Investment	12

6.3 Ongoing Third-Party Expenses (Beginning Year 2)	13

# Project Overview & Goals

this section explains our understanding of Langport’s vision, what the website will achieve, and why this solution is the perfect fit for Langport’s needs.

## 1.1 Executive Summary

Langport will be built as an interactive, easy-to-use platform that handles the entire learning process. Instead of just reading about your courses, users can actually log in, take tests, book classes, and buy materials. By combining a Learning Management System (LMS), an Online Placement Test, a Booking & Payment system, and a digital marketplace (Langport Store), this website will help you automate your daily work, give students a great experience, and create a brand-new revenue stream by selling digital files.

## 1.2 Main Project Objectives

To bring this vision to life, the Langport website will focus on five simple goals:

- Easy Learning Management (LMS): Students get their own private dashboards to see their schedules, track their progress, and view or download class materials (like PPTs, PDFs, etc.).

- Smart Testing:  Students can take placement tests online and get their results instantly. The system send their answers directly to the admin team in an Excel sheet.

- Simple Booking & Online Payments: Customers can easily browse available courses, pick a time slot, and pay safely online. Since the platform operates in Egypt, we will integrate local payment gateways like Paymob and Fawry, allowing students to pay easily via credit cards, mobile wallets (like Vodafone Cash), or cash points.

- The Langport Store: A digital shop—inspired by sites like Twinkl—where teachers, trainers, and parents can buy and instantly download educational resources like PowerPoint slides, worksheets, and PDFs.

- Good Google Ranking (SEO): We will build the website using modern coding standards and include an easy-to-use Blog system so your website shows up when people search for language courses online.

Market Fact

Recent global studies show that educational companies using an integrated LMS see up to 24% higher profit margins and a significant boost in revenue. Transitioning to online tools has also helped over 42% of education providers unlock brand-new revenue streams by selling digital products directly to consumers.

# Core Functional Modules

This section breaks down the main features of the Langport platform. We will build five core modules to handle learning, testing, sales, and administration.

2.1 Module 1: Learning Management System (LMS) & User Dashboards
Instead of just viewing static pages, students and teachers will have private accounts to interact with each other.

- Student Dashboard:

  - Course Progress: A simple tracker showing which classes the student has completed and what is coming up next.

  - Course Schedule: A clear calendar view of their booked sessions and timings.

  - Resource Library: A secure area to view and download PDFs or course files uploaded by their teacher.

- Teacher Dashboard:

  - Roster Management: View a list of students enrolled in their classes.

  - Schedule Overview: Check their teaching timetable at a glance.

  - Material Upload: A quick upload tool to share files, slides, or links directly with their specific student groups.

2.2 Module 2: Interactive Placement Test Engine

To save time for your staff, this module automates the entire student evaluation process, inspired by systems like Wayground.

- Instant Online Testing: An interactive quiz format with multiple-choice or short-answer questions.

- Real-Time Grading & Logic: The moment a student clicks "Submit," the website instantly calculates their score.

- Automated Admin Pipelines: All test scores and answers are saved immediately. The system converts this data directly into an Excel/CSV file or sends it straight to the teacher's dashboard for easy reference.

2.3 Module 3: Course Booking & Online Payments

A seamless checkout process makes it easy for customers to buy courses the moment they decide to join.

- Course Catalog: An easy-to-filter menu where users can sort courses by language, level, teacher, or available times.

- Calendar Selection: Students can click on a specific time slot that matches their schedule.

- Method A: Automated Payment Gateways (Paymob & Fawry):

- Credit & Debit Cards (Visa / Mastercard): Standard rate of 2.75% + 3 EGP per transaction.

- Mobile Wallets (Vodafone Cash, etc.): A processing fee of 1.5% per transaction.

- Fawry Kiosk Cash Payments: Standard rate of 2.75% + 3 EGP via reference code.

- Alternative Method B: Direct Enrollment Request (0% Transaction Fees):

  - How it works: To completely avoid gateway transaction rates, we can add an "Enroll Now" or "Request to Book" option.

  - The Workflow: The student fills out a quick registration form. The website immediately alerts the Langport customer service team. Your team contacts the student via WhatsApp or phone call to confirm their spot.

  - Direct Payment: The student sends the course fees directly to your corporate Vodafone Cash number or InstaPay address. Once you receive the money, the admin clicks a single button on the dashboard to activate the student's profile

2.4 Module 4: The “Langport Store”

Inspired by the global success of Twinkl, this module acts as a secondary digital shop to generate extra income from non-enrolled users. However, to completely protect your intellectual property and prevent users from pirating or sharing your files, nothing will be downloadable. Instead, assets remain safely locked on the website, and users buy access to view them.

- Digital Storefront: A dedicated page where trainers, school teachers, or parents can browse available resources.

- Asset Support: Secure support for viewing PowerPoint presentations (PPTs), PDFs, and worksheets directly in the browser.

- Anti-Piracy Interactive Viewers:

- For PDFs & Worksheets: We will embed a custom web viewer that lets users read and study the worksheets on their screens but completely disables the "Right-Click," "Print," and "Download" buttons.

- For PowerPoints (PPTs): PPTs will be converted into interactive slide presentations that play directly inside the website. Users can click through the slides, but they cannot save the actual file to their computers.

- How Payments Unlock Access:

- Track A (Automated): The customer pays via Paymob/Fawry. The website instantly adds the purchased resource to the user's private library account, unlocking the digital viewer immediately.

- Track B (Manual - 0% Fees): The user clicks "Request Access." The Langport team contacts them, accepts payment via Vodafone Cash/InstaPay, and the admin clicks a button on the dashboard to manually unlock the resource in the user's library.

2.5 Module 5: Simplified Admin Control Panel

You do not need to be a programmer to run the website. We will build an intuitive dashboard for the Langport management team to run the entire platform.

- Course & Secure Store Management: Easily add new courses or upload new educational assets (PPTs, PDFs, worksheets). The system will automatically lock these files inside our secure web viewer so they cannot be downloaded.

- Manual Payment & Order Activation: A simple interface where your team can view incoming "Request to Enroll" or "Request Access" forms. Once a user pays via Vodafone Cash or InstaPay, the admin can activate their course or unlock their store asset with a single click.

- Store View & Engagement Tracking: A dedicated dashboard to track store performance. You can see which resources are viewed the most, track total sales, and manage which user accounts have active access to specific files.

- Automated Placement Test Pipeline: View a live list of student test scores and answers. You can read them directly on the screen or export them instantly into an Excel sheet for your team.

- Simple Blog System: A straightforward text editor to publish articles and updates. This keeps your website fresh and helps Langport rank higher on Google search results.

# Technical & Quality Standards

Building the right features is only half the job. To give your users a premium experience and keep your data safe, the Langport platform will be built around four key technical standards.

3.1 Mobile-First & Modern Design (UX/UI)

Most users in Egypt access websites primarily from their smartphones.

- Fully Responsive: The layout will fluidly adapt to any screen size—whether it is an iPhone, an Android tablet, or a desktop computer.

- App-Like Experience: Buttons, menus, and forms will be designed to feel large, clean, and easy to tap, ensuring that older parents or young students can navigate the platform without confusion.

- Fast & Light: We will optimize all visual elements so the website loads quickly, even on standard mobile data networks (3G/4G).

3.2 Dynamic Search Engine Optimization (SEO) & Traffic Growth

To help Langport attract new customers without spending a fortune on paid ads, we will build strong search foundations:

- Clean Technical Setup: The code will be structured exactly how Google likes it, featuring fast loading speeds, clean page links, and optimized mobile code.

- The Content Hub (Blog): Your team can easily write and publish articles about language learning tips, exam preparation, or grammar rules.

- Keyword Visibility: When people search Google for terms like "Best English courses in Cairo" or "Interactive placement tests online," your blog posts and course pages will be positioned to rank in the top results.

3.3 Platform Performance & Security

Since the website will host private user data, handle money, and display valuable learning materials, security is a top priority.

- Data Protection: We will install a standard SSL Certificate (the padlock icon in the browser bar) to fully encrypt all passwords, phone numbers, and student records.

- Strict Anti-Piracy Measures: As detailed in the Store module, the website will block keyboard shortcuts like Ctrl+P (Print), disable right-clicking, and use custom code layers to hide your PDFs and PPTs from browser download tools.

3.4 Data Export Reliability (Excel Pipeline)

Following your exact workflow needs, the data pipeline for your automated systems will be robust and error-free:

- Instant Syncing: The moment a student finishes a placement test, their answers are cleanly organized behind the scenes.

- Flawless Formatting: Data sent to Excel or CSV files will be perfectly structured into clean columns (Name, Phone, Test Date, Score, Level Recommendation) so your sales team can open it instantly without messy formatting errors.

# Proposed Technology Stack

To build a platform that is fast, secure, and easy to maintain, we will use Laravel, one of the world's most stable and trusted full-stack web frameworks. This allows us to build both the visual interface and the secure background engine inside a single, unified system.

4.1 The Core Framework (The Brains & Visuals)

- Laravel (PHP): A powerful full-stack web framework known for its top-tier security and speed. It will handle everything from user accounts and course bookings to processing your payment setups.

- Laravel Livewire: A modern extension that allows us to build highly interactive, live-updating features—such as the Interactive Placement Test and Store Filters—without slowing down the website. It gives users a smooth, app-like experience on their phones.

- Tailwind CSS: A premium styling tool used to design a beautiful, modern, and completely custom interface that fits perfectly on all mobile devices and desktops.

4.2 The Database (The Memory)

- MySQL: A highly secure and industry-standard database system to safely store student records, course details, and store access permissions. It ensures that when your team exports placement test data to Excel, the files are perfectly organized and free of errors.

4.3 Secure Cloud Storage (The Vault)

- Encrypted Cloud Storage (e.g., Amazon S3): To keep the website running at lightning speed, all premium files (PPTs, PDFs, and worksheets) will be stored on a secure cloud server. The website will load these documents directly into our custom, anti-piracy web viewer so they can be viewed on-screen but never downloaded or stolen.

# Project Timeline & Architectural Phases

To ensure a clean, efficient development process, the 12-week schedule is divided by structural layers. We will build and stabilize the complete database and backend logic first, followed by the interactive frontend interfaces and live views.

  - Phase 1: Architecture Planning & Design Blueprints (Weeks 1 – 2)

Before writing code, we map out the data structures and visual boundaries to ensure a seamless build.

- Database Schema Design: Architecting the MySQL database tables for users, course schedules, enrollments, test questions, scores, and secure digital store assets.

- UI/UX Wireframing: Creating complete visual mockups of the home page, placement test wizard, store, and administrative dashboards, optimized fully for mobile viewports.

  - Phase 2: Core Backend Engine & Data Pipelines (Weeks 3 – 6)

We build the "brains" of the application, focusing entirely on database migrations, controllers, authentication, and backend business logic.

- Authentication & Role Management: Setting up secure user registration and login pipelines with defined permission states (Students, Teachers, Admins).

- Placement Test & Excel Logic: Coding the backend scoring engine that calculates English levels from user answers and building the Excel data pipeline to generate perfectly structured CSV/Excel downloads for the team.

- Transaction Engine: Programming the backend logic to handle automated payment gateway responses (Paymob/Fawry) OR manual approval states (toggling user enrollment or store access with a single database entry when a team member approves a Vodafone Cash/InstaPay transfer).

  - Phase 3: Frontend Interface & Livewire Interactions (Weeks 7 – 10)

With a complete and stable backend in place, we build the visual interfaces and implement real-time interactivity using Tailwind CSS and Laravel Livewire.

- Reactive Placement Test UI: Building the multi-step, live-updating test wizard using Livewire so students can take their tests smoothly on their smartphones without heavy page reloads.

- Course Catalog & Booking Menus: Designing the responsive course grids, schedule selectors, and checkout pages, including the custom forms for manual booking requests.

- The Secure Store & Anti-Piracy Web Viewer: Coding the marketplace frontend and embedding the custom web viewer. This layer uses frontend scripts to disable right-clicking, shortcut keys (Ctrl+P, Ctrl+S), and printing, locking your PDFs and PPTs entirely within the browser window.

  - Phase 4: Integration, Quality Assurance & Deployment (Weeks 11 – 12)

We tie the frontend and backend layers together perfectly, squash bugs, and push the platform live.

- End-to-End System Testing: Simulating the entire user path—taking a test, exporting the data to Excel, initiating an automated/manual purchase, and viewing a locked asset on multiple iOS and Android mobile screens.

- SEO Setup & Optimization: Implementing technical SEO foundations (clean routing, fast loading times, meta tags) and launching the simple Blog text editor.

- Production Deployment: Moving the finalized full-stack Laravel application from the local staging environment to your live domain and cloud storage servers.

# Financial Proposal & Investment

To provide total financial transparency, the investment for the Langport platform is structured as a fixed-price project with a Milestone-Based Payment Plan. This means payments are only triggered after specific, functional blocks of the architectural layers are completed and approved by Langport’s team.

| System Component | Description | Price |
| --- | --- | --- |
| LMS & Core Infrastructure | Database design, user roles, course catalog, schedule management, and full responsive UI mobile optimization. | 7,000 EGP |
| Placement Test Engine | Multi-step interactive testing interface, automated scoring logic, and the background Excel data export pipeline. | 7,500 EGP |
| The Secure Store & Vault | Resource marketplace UI, custom anti-piracy web viewer integration, and secure cloud storage setup for PPTs/PDFs. | 9,500 EGP |
| Selected Payment Integration | Full implementation of the single chosen workflow (either Paymob/Fawry APIs OR Vodafone Cash/InstaPay admin queues). | 3,000 EGP |
| Deployment, SEO & Launch | Final QA testing on iOS/Android, technical SEO setup, admin training walkthrough, and live server deployment. | 3,000 EGP |
| Included Infrastructure Assets | Official Domain Registration (langport.net) + High-Performance Web Hosting fully paid and configured for the first year. | INCLUDED (0 EGP) |
| Total Project Investment | Complete delivery of the full-stack live Laravel platform. | 30,000 EGP |

  - Ongoing Third-Party Expenses (Beginning Year 2)

To keep the website running smoothly in the long run, the standard recurring infrastructure costs will become the responsibility of Langport starting from the second year onwards. We will hand over full ownership of these accounts to you:

- Domain Renewal (langport.net): Standard web address renewal fee — Paid annually starting Year 2.

- Web Hosting Server Renewal: Linux server environment renewal to keep the platform online — Paid annually starting Year 2.

- Secure Cloud Storage (Amazon S3): Scalable cloud storage used to host your protected PDFs and PPTs — Paid monthly based on actual data storage usage (typically under $5/month based on active usage).

- Payment Gateway Fees (If Automated Selected): Standard per-transaction fees charged directly by the gateway provider (e.g., Paymob/Fawry). Note: The manual Vodafone Cash/InstaPay route carries 0% transaction fees.